Hospital Discovery, Appointment Booking &

Real-Time Queue Management System

MVP Architecture & 20-Day Development Roadmap

Constraint: 20 days, one developer. The design priorities are simplicity, clear separation of concerns, fast implementation, easy debugging, and easy future scaling. The recommended approach is a modular monolith, not microservices.

# 1. High-Level Architecture

React + Vite
                        |
                Axios / JWT
                        |
                 FastAPI Backend
                        |
        +---------------+---------------+
        |               |               |
 PostgreSQL         Redis          WebSockets
(Main Data)      Live Queue        Real-time
        |
 SQLAlchemy ORM

### Responsibilities

React

- UI

- Authentication

- API calls

- WebSocket connection

- State management

FastAPI

- Authentication

- Hospital APIs

- Booking APIs

- Queue management

- Doctor dashboard

- WebSocket manager

PostgreSQL — stores:

- users

- hospitals

- departments

- doctors

- schedules

- appointments

- queue tokens

Redis — stores temporary queue state

doctor:12
  Current Token = A105
  Queue: A106, A107, A108

Redis allows instant queue updates without repeatedly querying PostgreSQL.

# 2. Frontend Architecture

src/
  api/
    axios.js
    authApi.js
    hospitalApi.js
    doctorApi.js
    appointmentApi.js
    queueApi.js
  assets/
  components/
    common/         Navbar, Footer, Loader, Modal
    hospital/        HospitalCard, HospitalList
    department/      DepartmentCard
    doctor/          DoctorCard, DoctorSchedule
    appointment/     BookingForm, TokenCard
    queue/           LiveQueue, QueueStatus
  context/
    AuthContext
  hooks/
    useAuth
    useSocket
  layouts/
  pages/
    Home
    Hospitals
    HospitalDetails
    DepartmentPage
    DoctorPage
    BookingPage
    MyAppointments
    doctor/
      Dashboard
      QueueManagement
    Login
  routes/
  services/
  utils/
  App.jsx
  main.jsx

### Suggested React Flow

Home -> Select City -> Hospital List -> Hospital Details -> Department -> Doctor -> Book Appointment -> Token Generated -> Live Queue

# 3. Backend Architecture

app/
  main.py
  core/
    config.py
    security.py
    database.py
  models/
    user.py
    hospital.py
    department.py
    doctor.py
    schedule.py
    appointment.py
    queue.py
  schemas/
    user.py
    hospital.py
    department.py
    doctor.py
    appointment.py
    queue.py
  api/
    auth.py
    hospitals.py
    doctors.py
    appointments.py
    queues.py
    websocket.py
  services/
    booking_service.py
    queue_service.py
    token_service.py
    auth_service.py
  websocket/
    manager.py
  utils/
  redis/
  tests/

Keep business logic inside services, not routes.

# 4. Database Entity Relationship Design

City
 +-- Hospitals
 
Hospital
 +-- Departments
 +-- Doctors
 
Department
 +-- Doctors
 
Doctor
 +-- Schedule
 +-- Appointment
 +-- Queue
 
User
 +-- Appointment

# 5. Complete Database Schema

### users

| Field | Notes |
| --- | --- |
| id |  |
| name |  |
| email |  |
| password_hash |  |
| phone |  |
| role |  |
| created_at |  |

### cities

| Field | Notes |
| --- | --- |
| id |  |
| name |  |
| state |  |

### hospitals

| Field | Notes |
| --- | --- |
| id |  |
| city_id |  |
| name |  |
| image_url |  |
| address |  |
| rating |  |
| latitude |  |
| longitude |  |

### departments

| Field | Notes |
| --- | --- |
| id |  |
| hospital_id |  |
| name |  |
| description |  |

### doctors

| Field | Notes |
| --- | --- |
| id |  |
| hospital_id |  |
| department_id |  |
| name |  |
| specialization |  |
| experience |  |
| qualification |  |
| photo |  |

### schedules

| Field | Notes |
| --- | --- |
| id |  |
| doctor_id |  |
| day_of_week |  |
| start_time |  |
| end_time |  |
| slot_duration |  |
| is_available |  |

### appointments

| Field | Notes |
| --- | --- |
| id |  |
| user_id |  |
| doctor_id |  |
| schedule_id |  |
| appointment_date |  |
| status | BOOKED / COMPLETED / SKIPPED / CANCELLED |
| created_at |  |

### queue_tokens

| Field | Notes |
| --- | --- |
| id |  |
| appointment_id |  |
| token_number |  |
| queue_position |  |
| estimated_wait |  |
| status | WAITING / SERVING / COMPLETED / SKIPPED |

# 6. REST API Endpoints

### Authentication

- POST /auth/register

- POST /auth/login

- GET /auth/me

### Cities

- GET /cities

### Hospitals

- GET /hospitals

- GET /hospitals?city=Hyderabad

- GET /hospitals/{id}

### Departments

- GET /hospitals/{id}/departments

### Doctors

- GET /departments/{id}/doctors

- GET /doctors/{id}

- GET /doctors/{id}/schedule

### Appointments

- POST /appointments

- GET /appointments/me

- DELETE /appointments/{id}

### Queue

- GET /queue/{doctorId}

- GET /queue/token/{token}

- POST /queue/next

- POST /queue/complete

- POST /queue/skip

- POST /queue/hold

### Doctor Dashboard

- GET /doctor/dashboard

- GET /doctor/today

- GET /doctor/queue

# 7. WebSocket Design

Client connects:

ws://localhost:8000/ws/queue/{doctorId}

When the doctor presses Next, the server broadcasts:

{
  "event": "QUEUE_UPDATED",
  "current_token": "A105",
  "next_token": "A106",
  "patients_ahead": 2,
  "estimated_wait": 15
}

All connected patients instantly update. The doctor dashboard also subscribes.

### Connection Manager

Doctor
  |
  v
WebSocket Room
  |
  +-- Patient 1
  +-- Patient 2
  +-- Patient 3
  +-- Doctor Dashboard

# 8. User Roles & Permissions

### Patient

- Register

- Login

- Browse hospitals

- View doctors

- Book appointment

- View token

- View live queue

- Cancel appointment

### Doctor

- Login

- View today's queue

- Call next patient

- Skip patient

- Hold patient

- Complete consultation

- View appointments

### Admin (minimal)

- Add hospitals

- Add departments

- Add doctors

- Create schedules

Keep admin functionality basic for the MVP; data can also be seeded directly into the database during development.

# 9. Project Folder Structure

hospital-system/
  frontend/
    src/
      api/
      components/
      context/
      hooks/
      layouts/
      pages/
      routes/
      services/
      utils/
  backend/
    app/
      api/
      core/
      models/
      schemas/
      services/
      websocket/
      redis/
      utils/
  database/
    migrations/
    seed.py
  docker/
  docs/
  README.md

# 10. 20-Day Development Roadmap

### Day 1 — Foundation

- Create GitHub repository

- Initialize React (Vite)

- Initialize FastAPI

- Configure PostgreSQL

- Configure SQLAlchemy

- Configure JWT authentication

- Set up project folder structure

- Configure CORS

- Create Docker Compose (optional but recommended)

- Add linting/formatting (ESLint, Black, Ruff)

### Days 2–3

- Database models

- Authentication

- User registration/login

- Seed cities

- Seed hospitals

### Days 4–5

- Hospital listing

- Hospital details

- Department APIs

- Department UI

### Days 6–7

- Doctor APIs

- Doctor profiles

- Schedule APIs

- Schedule UI

### Days 8–10

- Appointment booking

- Slot selection

- Token generation

- My Appointments page

### Days 11–13

- Queue service

- Redis integration

- Queue position calculation

- Estimated wait calculation

### Days 14–16

- WebSocket integration

- Live queue updates

- Patient queue page

- Doctor queue dashboard

### Days 17–18

Doctor actions:

- Next

- Complete

- Skip

- Hold

- Synchronize Redis and PostgreSQL state

### Day 19

- End-to-end testing

- Bug fixes

- UI polish

- Validation

- Error handling

### Day 20

- Deployment

- Populate demo data

- Prepare README

- Record demo video

- Final regression testing

# Build Later (Post-MVP)

These features fit naturally into the architecture but should be deferred:

- Admin dashboard with full CRUD

- Hospital search and advanced filters

- Google Maps integration

- Notifications (SMS/Email/Push)

- Appointment reminders

- QR-code based check-in

- Queue analytics and reporting

- Multi-hospital administration

- Patient appointment history

- Rescheduling and waitlist support

- File uploads (prescriptions, reports)

- Audit logs

- Rate limiting and monitoring

- Horizontal scaling with multiple FastAPI instances behind a load balancer

# Do NOT Build in the MVP

Avoid spending time on features that don't contribute to validating the core workflow:

- AI diagnosis or symptom checking

- Electronic medical records (EMR/EHR)

- Online payments

- Insurance integration

- Video consultations

- Chat between doctor and patient

- Pharmacy ordering

- Lab test booking

- Ambulance services

- Multi-language support

- Offline synchronization

- Complex RBAC beyond Patient, Doctor, and minimal Admin

- Microservices, event buses, or CQRS

- Kubernetes, service mesh, or distributed tracing

- Elasticsearch or advanced search

- Recommendation engines

# Overall Architecture Summary

React (Vite)
                      |
           Axios + JWT + WebSockets
                      |
                FastAPI (Modular Monolith)
      +----------------+----------------+
      |                |                |
 Authentication   Business Services   WebSocket Manager
      |                |                |
      +----------------+----------------+
                      |
                 SQLAlchemy ORM
                      |
      +----------------+----------------+
      |                                 |
 PostgreSQL (Persistent Data)   Redis (Live Queue State)

This architecture is intentionally lean: it keeps the codebase small enough for a single developer to complete a functional MVP in 20 days while following clean layering (API -> Services -> ORM -> Database) and leaving clear extension points for future features without requiring a major rewrite.